## Slide 1
  Complete 15% of File Extraction from ImageRight.
  Complete the Execution Dashboard for Decomm.
  Initiating the Decommission activities for Wave 1,2 and 3
    Over 3M files has been Extracted from ImageRight.
    The Decomm tool has been modified to add few more functionalities.
    The Execution Phase Dashboard has been presented to NW stakeholders on 8th May
    Business Communication mails and sign-offs has been obtained for Waves 1,2 and 3.
Current Highlights
Key Risks/Issues
Upcoming Milestones
Current Phase Status
Current Phase Status
Overall |  | Schedule |  | Scope |  | Resources |  | Financials |  | Risk | 
Monthly Review May’2026
Capgemini 2026
Delivery Dashboard – CL Decommission
Data Archival Requirements for PCIO applications are to be finalised
Data Archival solution for Mainframe apps is to be presented in execution phase
Sign off for the Revised Milestones are yet to be obtained.