Application Decommissioning Handbook for

An Insurance Company

Wave 7

7558/
HV-Hazard Grade Matrix (HGM)/
Commercial Lines Solutions

Application in Scope

- HV-Hazard Grade Matrix (HGM)

Application Description:  Application used by underwriters to get the Matrix Grade; also used by Product staff to update information for use in Underwriting decisions via an admin page.

Application parameters based on Interview and Data collection phase:

| Type of Application | Component | Business Criticality | Medium |
| --- | --- | --- | --- |
| Revenue Impact | Low | Data Option | Archive |
| Support Level | Shared Team | Documentation | Minimal Documentation |

- Indexes

| Portability Index | TBD | Technical Feasibility Index | TBD |
| --- | --- | --- | --- |
| Risk & Criticality Index | TBD | Maintainability Index | TBD |
| Language Complexity | TBD | Stability | TBD |

- Application Level Dependency

| Application name | Application Dependency |
| --- | --- |
| HV-Hazard Grade Matrix (HGM) | HV-Webmethods |
| HV-Hazard Grade Matrix (HGM) | HV-AQS |
| HV-Hazard Grade Matrix (HGM) | HV-Agent Portal |

- Demise Pattern

- Job Card

| App ID | 7558 |
| --- | --- |
| Application Name | HV-Hazard Grade Matrix (HGM) |
| Application Functionality | Application used by underwriters to get the Matrix Grade; also used by Product staff to update information for use in Underwriting decisions via an admin page. |
| Application Type | Component |
| Line Of Business | CL |
| Application Owner | Esposito, Colleen |
| Current Active | Active |
| Age of Application | >20 Year |
| Point Of Arrival | CL Policy Center |
| Demise Start Date | 8/15/2026 |
| Demise End Date | 12/31/2026 |
| Level of Documentation | Minimal Documentation |
| POA ready | already ready |
| Support | Shared team |

- Demise Execution Effort

| Total No. of days to decommission (Indicative) | 138 days |
| --- | --- |